PCOSINA Chapter 4-6 Documentation Workstream Report

Master index, readiness audit, urgent tasks, and update plan

# Purpose of This Document

This master index controls the Chapter 4-6 documentation workstream and links the separate files the team can use for thesis writing, validator consultation, and defense preparation.

# Related SOP / Objectives

Develop and evaluate PCOSINA as an offline-first Filipino-PCOS wellness meal-planning decision-support application.

Design and validate deterministic preference-aware filtering and deterministic optimizer-backed weekly meal planning.

Evaluate personalization using profile, allergy, restriction, budget, pantry, and PCOS-related nutrition criteria.

Evaluate grocery, pantry, progress, and usability support using respondents, validators, and system evidence.

Document limitations and future work without claiming diagnosis, treatment, or clinical outcome improvement.

# Evidence Found in Repo / System

docs/thesis/PCOSINA_Chapter_4-6.docx exists as a repository-backed draft but still needs final survey/statistician/expert results.

docs/thesis_validation/00_EVIDENCE_INDEX.md inventories implemented source evidence and trust levels.

docs/thesis_validation/02_FORMULAS_AND_COMPUTATIONS.md lists implemented formulas and source paths.

docs/thesis_validation/07_CHAPTER_4_TABLES_READY.md provides table-ready formula, dataset, test, and ISO mapping material.

docs/thesis_validation/08_STATISTICIAN_PACKET.md defines proposed statistical treatment and consultation questions.

docs/thesis_validation/09_ISO_25010_QUESTIONNAIRE_DRAFT.md contains an actual-feature-aligned ISO/IEC 25010 questionnaire draft.

docs/thesis_validation/10_NUTRITION_EXPERT_VALIDATION_FORM.md contains a nutrition expert validation form.

docs/thesis_validation/05_VALIDATION_TEST_CASES.csv contains completed validation case inventory material.

docs/thesis_validation/03_ACTUAL_SYSTEM_DATA_EXPORTS contains recipe, price, policy, endpoint, and test inventories.

app/src/main/java/com/pcosina/app and backend/ provide implementation evidence for formulas, data flow, and planner logic.

# Missing Evidence

Final raw respondent survey matrix.

Final weighted means, frequencies, percentages, and verbal interpretations.

Statistician approval of sample size, interpretation scale, and reliability treatment.

Cronbach's Alpha result, if the adviser/statistician requires reliability reporting.

Signed RND/nutritionist validation ratings and comments.

Signed CS/IT expert validation ratings and comments.

Final respondent profile counts and sampling justification.

Final computation validation worksheet with manual outputs compared against system outputs.

Final screenshots or runtime proof for key user flows, if the panel requires visual evidence.

# Required Tables / Outputs

Readiness summary table

File creation summary table

Priority and ownership map

Validation and defense readiness checklist

# Draft-Ready Thesis Wording

PCOSINA was evaluated as a wellness-oriented dietary decision-support prototype, not as a diagnostic or treatment system.

The findings should be interpreted within the scope of system evaluation, respondent perception, expert review, and implemented computation validation.

Where final survey or expert results are not yet attached, the manuscript should state that the table is prepared for completion rather than reporting invented values.

# Executive Summary

| Area | Readiness | Biggest Gap | Defense Meaning |
| --- | --- | --- | --- |
| Overall Chapter 4-6 | Mostly Ready | Final survey/statistician/RND/CS-IT result data are not attached | Strong evidence base exists, but results cannot be finalized without validation inputs |
| Chapter 4 | Needs inputs before final writing | Raw response matrix, weighted means, expert summaries | Chapter 4 can be structured now but not fully interpreted |
| Chapter 5 | Needs Chapter 4 results first | Conclusions must come from actual computed results | Use draft wording only after tables are complete |
| Chapter 6 | Mostly Ready | Needs respondent/expert recommendations | System-limit recommendations are already clear |
| Formulas/statistics | Incomplete / unclear until statistician signs off | Formula evidence exists; final treatment approval and data computations missing | Do not claim Cronbach's Alpha or final weighted means yet |
| Defense evidence | Partly enough | Implementation evidence is strong; human validation evidence missing | Defensible only if missing inputs are collected or clearly disclosed |

# Top 10 Urgent Chapter 4-6 Tasks

Lock the exact SOP/research questions that Chapter 4 must answer.

Attach the final respondent survey matrix and do not invent missing values.

Get statistician approval for sample size, Likert interpretation ranges, weighted mean use, and Cronbach's Alpha requirement.

Collect signed RND/nutritionist validation results and open-ended recommendations.

Collect signed CS/IT expert validation results and technical comments.

Complete the manual computation validation worksheet for BMI, BMR, TDEE, calorie target, macros, budget/grocery, and plan totals.

Decide whether ISO/IEC 25010 categories are limited to selected characteristics and document that limitation.

Prepare Chapter 4 tables before writing narrative conclusions.

Move unsupported claims into Chapter 6 recommendations instead of Chapter 4/5 findings.

Use decision-support wording throughout Chapters 4-6.

# Created File Summary

| File Created | Purpose | Readiness | Missing Inputs | Owner | Priority |
| --- | --- | --- | --- | --- | --- |
| 00_Master_Index.docx | Overall readiness, file map, urgent tasks, and workstream control sheet. | Mostly Ready | See individual document | Paper Lead | P0 |
| 01_Chapter_4_Readiness_and_Structure.docx | Chapter 4 inventory, evidence gaps, and table-ready structure. | Mostly Ready | See individual document | Paper Lead | P0 |
| 02_SOP_to_Chapter_4_Mapping.docx | Direct map from research questions to Chapter 4 tables, figures, and interpretation. | Needs Inputs | See individual document | Paper Lead / Statistician Lead | P0 |
| 03_Respondent_Profile_and_Sampling.docx | Respondent groups, inclusion/exclusion criteria, sampling risks, and safe wording. | Needs Inputs | See individual document | Statistician / Survey Lead | P0 |
| 04_Questionnaire_Likert_and_ISO25010_Mapping.docx | Instrument audit, ISO mapping, interpretation template, and approval needs. | Needs Inputs | See individual document | Statistician / Survey Lead | P0 |
| 05_Statistical_Treatment_and_Computation_Formulas.docx | Formula inventory, exact computation paths, statistical treatments, and validators. | Mostly Ready | See individual document | Lead Developer / Statistician Lead | P0 |
| 06_Computation_Framework_and_Validation_Plan.docx | Survey computation flow, system computation validation flow, and validation tables. | Mostly Ready | See individual document | Lead Developer / Statistician Lead | P1 |
| 07_Expert_Validation_Documentation.docx | RND, statistician, CS/IT, mentor, and pilot validation evidence plan. | Needs Inputs | See individual document | RND Lead / CS-IT Lead | P0 |
| 08_System_Testing_Evidence_Integration.docx | How completed test cases, automated inventories, and manual evidence should enter Chapter 4. | Mostly Ready | See individual document | UI/System Evidence Lead | P1 |
| 09_Chapter_4_Table_Templates_and_Interpretation_Guide.docx | Ready-to-fill Chapter 4 tables and narrative guide after each table. | Ready | See individual document | Paper Lead | P1 |
| 10_Chapter_5_Summary_Findings_and_Conclusions.docx | Chapter 5 writing structure, conclusion rules, and claim boundaries. | Needs Inputs | See individual document | Paper Lead | P1 |
| 11_Chapter_6_Recommendations.docx | Evidence-based recommendations from respondents, validators, limits, and future work. | Mostly Ready | See individual document | Paper Lead / Lead Developer | P2 |
| 12_Risky_Claims_Safe_Wording_and_Evidence_Alignment.docx | Medical-safety wording, ISO wording, evidence-to-claim matrix, and gap matrix. | Ready | See individual document | Defense Lead | P0 |
| 13_Team_Assignment_and_Final_Roadmap.docx | Role-based deliverables, owners, priorities, and final roadmap. | Ready | See individual document | Defense Lead / Paper Lead | P0 |

# Workstream Guidance

Core rule: Use Chapters 1-3 only as reference. Chapters 4-6 must report actual implementation, actual validation data, actual computations, and actual limitations.

Medical-scope rule: PCOSINA must be described as a wellness/dietary decision-support tool. Do not call it a diagnostic, treatment, clinical outcome, or medical-device system.

# Which Files Are Needed Before Validation

02_SOP_to_Chapter_4_Mapping.docx

03_Respondent_Profile_and_Sampling.docx

04_Questionnaire_Likert_and_ISO25010_Mapping.docx

05_Statistical_Treatment_and_Computation_Formulas.docx

07_Expert_Validation_Documentation.docx

12_Risky_Claims_Safe_Wording_and_Evidence_Alignment.docx

# Which Files Are Needed Before Chapter 4 Writing

01_Chapter_4_Readiness_and_Structure.docx

02_SOP_to_Chapter_4_Mapping.docx

05_Statistical_Treatment_and_Computation_Formulas.docx

06_Computation_Framework_and_Validation_Plan.docx

08_System_Testing_Evidence_Integration.docx

09_Chapter_4_Table_Templates_and_Interpretation_Guide.docx

# Which Files Are Needed Before Final Defense

10_Chapter_5_Summary_Findings_and_Conclusions.docx

11_Chapter_6_Recommendations.docx

12_Risky_Claims_Safe_Wording_and_Evidence_Alignment.docx

13_Team_Assignment_and_Final_Roadmap.docx

# Validation Needed

Statistician approval of analysis plan

RND/nutrition validation results

CS/IT validation results

Adviser approval of safe claim wording

# Action Checklist

Lock the exact SOP/research questions that Chapter 4 must answer.

Attach the final respondent survey matrix and do not invent missing values.

Get statistician approval for sample size, Likert interpretation ranges, weighted mean use, and Cronbach's Alpha requirement.

Collect signed RND/nutritionist validation results and open-ended recommendations.

Collect signed CS/IT expert validation results and technical comments.

Complete the manual computation validation worksheet for BMI, BMR, TDEE, calorie target, macros, budget/grocery, and plan totals.

Decide whether ISO/IEC 25010 categories are limited to selected characteristics and document that limitation.

Prepare Chapter 4 tables before writing narrative conclusions.

Move unsupported claims into Chapter 6 recommendations instead of Chapter 4/5 findings.

Use decision-support wording throughout Chapters 4-6.

# Owner / Team Assignment

| Owner | Immediate Responsibility |
| --- | --- |
| Paper Lead / Defense Lead | Use this master index to track every Chapter 4-6 file, owner, priority, and missing input. |

# Defense Risks If Incomplete

Final results may be challenged if survey, statistician, RND, or CS/IT evidence is missing.

Unsupported medical, ISO, offline, or computation claims can weaken defense credibility.

Chapter 5 conclusions must not be finalized before Chapter 4 evidence tables are complete.