Team Assignment and Final Roadmap

Role-based action plan for Chapter 4-6 completion

# Purpose of This Document

Assign ownership and organize urgent work until validation, Chapter 4 completion, and final defense.

# Related SOP / Objectives

Develop and evaluate PCOSINA as an offline-first Filipino-PCOS wellness meal-planning decision-support application.

Design and validate deterministic preference-aware filtering and deterministic optimizer-backed weekly meal planning.

Evaluate personalization using profile, allergy, restriction, budget, pantry, and PCOS-related nutrition criteria.

Evaluate grocery, pantry, progress, and usability support using respondents, validators, and system evidence.

Document limitations and future work without claiming diagnosis, treatment, or clinical outcome improvement.

# Evidence Found in Repo / System

docs/thesis/PCOSINA_Chapter_4-6.docx exists as a repository-backed draft but still needs final survey/statistician/expert results.

docs/thesis_validation/00_EVIDENCE_INDEX.md inventories implemented source evidence and trust levels.

docs/thesis_validation/02_FORMULAS_AND_COMPUTATIONS.md lists implemented formulas and source paths.

docs/thesis_validation/07_CHAPTER_4_TABLES_READY.md provides table-ready formula, dataset, test, and ISO mapping material.

docs/thesis_validation/08_STATISTICIAN_PACKET.md defines proposed statistical treatment and consultation questions.

docs/thesis_validation/09_ISO_25010_QUESTIONNAIRE_DRAFT.md contains an actual-feature-aligned ISO/IEC 25010 questionnaire draft.

docs/thesis_validation/10_NUTRITION_EXPERT_VALIDATION_FORM.md contains a nutrition expert validation form.

docs/thesis_validation/05_VALIDATION_TEST_CASES.csv contains completed validation case inventory material.

docs/thesis_validation/03_ACTUAL_SYSTEM_DATA_EXPORTS contains recipe, price, policy, endpoint, and test inventories.

app/src/main/java/com/pcosina/app and backend/ provide implementation evidence for formulas, data flow, and planner logic.

# Missing Evidence

Final raw respondent survey matrix.

Final weighted means, frequencies, percentages, and verbal interpretations.

Statistician approval of sample size, interpretation scale, and reliability treatment.

Cronbach's Alpha result, if the adviser/statistician requires reliability reporting.

Signed RND/nutritionist validation ratings and comments.

Signed CS/IT expert validation ratings and comments.

Final respondent profile counts and sampling justification.

Final computation validation worksheet with manual outputs compared against system outputs.

Final screenshots or runtime proof for key user flows, if the panel requires visual evidence.

# Required Tables / Outputs

Primary thesis table or matrix for this topic.

Evidence source list with file paths or validator source.

Gap and action list for missing evidence.

Owner-ready checklist for completion.

# Draft-Ready Thesis Wording

PCOSINA was evaluated as a wellness-oriented dietary decision-support prototype, not as a diagnostic or treatment system.

The findings should be interpreted within the scope of system evaluation, respondent perception, expert review, and implemented computation validation.

Where final survey or expert results are not yet attached, the manuscript should state that the table is prepared for completion rather than reporting invented values.

# Team Assignment Plan

| Role | Task | Deliverable | Evidence Needed | Priority |
| --- | --- | --- | --- | --- |
| Lead Developer | Complete manual computation worksheet and verify source paths | System vs manual output table | Screenshots/logs and formula paths | P0 |
| Paper Lead | Assemble Chapter 4 tables and narrative after data arrives | Chapter 4 results draft | Survey/expert/statistical outputs | P0 |
| Statistician/Survey Lead | Approve sampling, scale, weighted mean, reliability, and formulas | Signed consultation notes and computed workbook | Raw survey matrix | P0 |
| RND/Domain Validation Lead | Collect nutrition expert validation | Signed RND form and comments | Validation form and app screenshots | P0 |
| CS/IT Validation Lead | Collect/attach final technical validation | Signed CS/IT form/report | Manual test cases and system evidence | P1 |
| UI/System Evidence Lead | Capture latest screenshots and device proof | Evidence folder or appendix images | Latest installed app | P1 |
| Presenter/Defense Lead | Prepare safe claim matrix and Q&A script | Defense talking points | Risky claims document and gap matrix | P0 |

# Final Roadmap

| Phase | Tasks |
| --- | --- |
| Must finish today | Lock SOP mapping, collect missing data list, assign owners, prepare statistician/RND/CSIT packets |
| Before data interpretation | Finalize respondent groups, export raw survey matrix, approve Likert scale, decide Cronbach's Alpha requirement |
| Before Chapter 4 completion | Compute frequency, percentage, weighted means, manual computation validation, expert validation summary |
| Before final defense | Attach signed validation forms, screenshots, final results tables, safe wording matrix, limitations and recommendations |
| Move to Chapter 6/future work | Persistent admin CRUD, bigger sample, clinical validation, iOS, dynamic prices, stronger offline generation |

# Priority Definitions

P0 must fix before validation/results

P1 must fix before Chapter 4 writing

P2 must fix before final defense

P3 can be recommendation

# Validation Needed

Team lead review

Adviser confirmation of deadlines

# Action Checklist

Assign named people to each role

Track P0 tasks daily

Do not start final conclusions until P0 evidence is attached

# Owner / Team Assignment

| Owner | Immediate Responsibility |
| --- | --- |
| Defense Lead / Paper Lead | Complete this document's missing inputs and coordinate with the validators listed above. |

# Defense Risks If Incomplete

Without ownership, the same missing evidence will remain unresolved before defense