PCOSINA Deep Full-System Risk Audit and Implementation Planning Report

Prepared for CS/IT Expert Validation, Thesis Defense, and System Readiness Review

| Field | Details |
| --- | --- |
| Project | PCOSINA Android thesis project |
| Repository | C:\Users\salva\AndroidStudioProjects\PCOSINA2 |
| Primary branch/source of truth | ui/layout-refine |
| Observed active branch | ui/layout-refine |
| Observed commit | d7c2842 |
| Audit mode | Read-only analysis. No code, tests, Gradle files, commits, or source files were modified. |
| Important note | The working tree was dirty during audit, with modified and untracked files. Treat this report as based on the local current state, not a clean committed release. |

Scope reminder: This document does not regenerate manual test cases. Existing test cases are treated as a completed validation attachment only.

# 1. Executive Summary

Overall risk level: Medium for core app functionality, High for defense credibility, evidence consistency, offline-first wording, and data-trust edge cases.

## Top 10 Hidden Risks

Dirty worktree: many current fixes/resources are uncommitted or untracked, making the validation version hard to reproduce.

Offline-first wording risk: saved data works offline after setup, but Google Auth and new meal generation require internet/backend access.

Algorithm wording mismatch: code/docs support a two-stage backend planner using OR-Tools CP-SAT; avoid claiming pure on-device MILP.

Meal logging trust issue: current policy enforces date and sequence, but no time-window/cooldown proof was found.

Misclick/undo weakness: some meal logging paths may not expose clear confirmation or undo behavior.

Grocery purchased tracking may not persist across app restart because checked state appears UI-local in the screen.

Pantry expiry and quantity are stored/displayed but appear only lightly connected to actual planning/list reduction.

Price credibility risk: exact peso estimates are shown although market prices vary by region/date/store.

Profile changes may not clearly invalidate old plans, creating stale personalization risk.

Defense documents are inconsistent; some use safe CP-SAT/backend wording while others risk saying MILP runs offline.

## Top 10 Quick Wins

Create an official validation version sheet with branch, commit, APK/build date, and device details.

Commit or clearly package all required untracked files before validation.

Standardize wording to: MILP-style optimization model solved through backend OR-Tools CP-SAT.

Use self-reported meal adherence and marked as eaten instead of verified eaten.

Add or document confirmation/undo behavior for meal logging.

Persist grocery purchased state if it is currently only UI-local.

Strengthen grocery price disclaimers or display price ranges.

Document pantry as pantry-aware, not fully pantry-dependent, unless quantity/expiry constraints are proven.

Show privacy/terms acceptance during demo and include it in screenshots.

Prepare a safe-claims sheet for presenters before final defense.

## Top 10 Defense-Sensitive Issues

Is PCOSINA a medical app? Answer: no, it is a wellness decision-support tool.

Does it diagnose or treat PCOS? Answer: no.

Does offline-first mean fully offline? Answer: no; saved data is accessible offline after setup.

Where does the optimization run? Answer: backend OR-Tools CP-SAT with a MILP-style formulation.

Is LightGBM the main algorithm? Answer: no; ML is optional assistive ranking only.

Can users fake progress? Answer: progress is self-reported adherence, not clinical verification.

Who updates prices and recipes? Answer: backend admin/operator tools exist; full dashboard is future work.

Are prices exact? Answer: they are prototype estimates and may vary.

Does pantry fully reduce quantities? Answer carefully; current behavior is pantry-aware based on available data.

Was this exact version validated? Answer requires clean branch/commit/build evidence.

Validation readiness verdict: Conditionally ready. The system can proceed to validation only after the team freezes the official validation version, aligns wording with the actual implementation, and prepares evidence screenshots/build artifacts.

# 2. Full System Risk Matrix

| ID | Area | Risk / Issue | Evidence | Scenario | Impact | Severity | Likelihood | Defense Risk | Recommended Fix | Difficulty | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R01 | Version Control | Current validation state is dirty/uncommitted | Confirmed: git status showed many modified/untracked files including screens, assets, and docs | Panel asks which version was validated | Reproducibility issue | High | High | High | Commit/package official validation state | Small | P1 |
| R02 | Offline-first | App is not fully offline before login/new generation | Confirmed: LoginScreen.kt, AuthRepository.kt, MealPlanRepository.kt use Google/Firebase/backend | User opens app offline before authentication | Offline-first claim challenged | High | High | High | Use saved-data-after-setup wording | Tiny | P1 |
| R03 | Algorithm | Pure MILP/on-device wording is risky | Confirmed: backend/services/meal_planner.py uses cp_model.CpModel | Panel asks where MILP runs | CS credibility risk | High | Medium | High | Say MILP-style formulation solved with OR-Tools CP-SAT backend | Tiny | P1 |
| R04 | ML/AI | LightGBM may be overclaimed | Confirmed: backend/services/ml_ranker.py, ML_GUARDRAILS.md, docs/ml/model_card_lightgbm_v1.md | Panel asks if ML makes decisions | Misleading AI claim | High | Medium | High | Say ML is optional assistive ranking only | Tiny | P1 |
| R05 | Meal Logging | User can likely log meals rapidly | Confirmed: MealLoggingPolicyUseCase.kt enforces date/sequence, not time windows | User logs meals in seconds | Adherence trust weakened | High | High | High | Add confirmation/cooldown or document self-reported limitation | Small | P1 |
| R06 | Meal Logging | Check-in path may bypass sequence policy | Confirmed/inferred: ProgressViewModel.saveMealCheckIn did not show direct mealLoggingDecision call | Lunch check-in before breakfast | Inconsistent progress | Medium | Medium | Medium | Route check-ins through same policy | Small | P2 |
| R07 | Progress | Progress can be mistaken as clinical improvement | Confirmed: ProgressViewModel and ProgressSummaryUseCase use logs/reflections | Panel asks how benefit is proven | Medical overclaim risk | High | High | High | Use self-reported adherence/progress wording | Tiny | P1 |
| R08 | Grocery | Purchased tracking may not persist | Confirmed/inferred: GroceryRefinedScreen.kt uses rememberSaveable(activePlanId) for checked names | Restart loses bought state | Reliability issue | Medium | Medium | Medium | Persist purchased state in repository | Small | P2 |
| R09 | Pantry | Expiry/quantity may not affect planning/list reduction | Confirmed/inferred: pantry quantity/expiry displayed; matching appears token/name-based | Expired item treated available | Trust issue | Medium | Medium | Medium | Exclude expired pantry items or document limitation | Small | P2 |
| R10 | Pricing | Exact prices shown despite market volatility | Confirmed: PriceCatalog.kt and GroceryRefinedScreen.kt show PHP estimates; disclaimer exists | Panel challenges exact prices | Credibility issue | Medium | High | High | Use price ranges or stronger estimate labels | Small | P1 |
| R11 | Admin | Backend admin exists; Android admin dashboard does not | Confirmed: backend/main.py admin endpoints; Android has methodology/operator tools | Panel asks how data is maintained | Maintainability risk | High | Medium | High | Document backend admin workflow; full dashboard as future work | Medium | P1/P3 |
| R12 | Profile | Existing plans may become stale after edits | Confirmed/inferred: UserViewModel updates profile; active plan invalidation unclear | User changes budget/weight after plan | Personalization trust issue | Medium | Medium | Medium | Show plan may need regeneration prompt | Small | P2 |
| R13 | Defense Docs | Some docs use risky MILP/offline wording | Confirmed: defense docs contain mixed wording; flashcards use safer CP-SAT wording | Presenter repeats outdated claim | Defense contradiction | High | Medium | High | One approved wording sheet | Tiny | P1 |
| R14 | Privacy | Data export/delete is limited or unclear | Confirmed: LoginScreen.kt has terms overlay; no clear user-facing export/delete found | Panel asks data rights | Privacy risk | Medium | Medium | Medium | Document prototype limitation; implement later if required | Small/Medium | P2/P3 |
| R15 | Recipe Data | Nutrition/recipe data may include estimates/placeholders | Confirmed: backend quality tools and docs mention corrections/placeholders | Nutritionist asks source accuracy | Domain validation risk | High | Medium | High | Label values as dataset estimates and prepare validation samples | Medium | P1 |
| R16 | Notifications | Permission/session behavior needs demo evidence | Confirmed: NotificationScheduler.kt and SettingsScreen.kt have controls/guards | Reminder behaves unexpectedly | Reliability risk | Medium | Low | Medium | Demonstrate permission, toggle, logout behavior | Tiny | P2 |
| R17 | Navigation | Locked screens may rely on Toast guidance | Confirmed: AppNavHost.kt and Routes.kt route locks | User confused by redirect | UX risk | Low | Medium | Low | Add inline explanation later | Small | P3 |
| R18 | Accessibility | Some action icons may lack labels | Confirmed/inferred from Compose icon patterns | Validator checks usability/accessibility | ISO usability risk | Medium | Medium | Medium | Review action content descriptions and touch targets | Small | P2 |
| R19 | Data Recovery | Corrupted saved JSON may silently empty lists | Confirmed/inferred: repositories sanitize/fallback to empty | User sees lost records | Trust issue | Medium | Low | Medium | Show recovery notice | Medium | P3 |
| R20 | Build Evidence | Build status was not confirmed in this read-only audit | Confirmed: no build run for this reporting task | Panel asks for build proof | Evidence gap | Medium | Medium | Medium | Run official build separately and archive APK/log | Tiny | P1 |

# 3. Feature-by-Feature Edge Case Audit

| Feature | Evidence | Main Edge Risks | Status / Priority |
| --- | --- | --- | --- |
| A. Login / Google Auth | Confirmed: LoginScreen.kt, AuthViewModel.kt, AuthRepository.kt | Google Auth needs internet; no guest/offline mode; session expiry UX unclear | P1 wording, P2 fallback |
| B. Onboarding / Profile | Confirmed: UserProfileScreen.kt, UserViewModel.kt, HealthMetrics.kt | UI validates ranges, but legacy/backend values may still be unrealistic; old plans may become stale | P2 |
| C. Goals / Preferences | Confirmed: profile/preferences screens and repositories | Conflicting restrictions, unmatched freeform allergies, impossible constraints | P2 |
| D. Meal Plan Generation | Confirmed: MealPlanRepository.kt, MealPlanViewModel.kt | Backend dependency, timeout/no-safe-plan, stale grocery/progress after regeneration | P1/P2 |
| E. Algorithm / MILP / ML | Confirmed: backend/services/meal_planner.py, ml_ranker.py, algorithm docs | CP-SAT vs MILP wording; ML assistive only; fallback must be explained | P1 |
| F. Recipe Details | Confirmed: RecipeDetailsScreen.kt | Text steps exist; videos not found; missing nutrition/source precision risk | P2/P3 |
| G. Pantry | Confirmed: GroceryRefinedScreen.kt, UserPreferencesRepository.kt | Quantity/expiry/name/unit mismatch; pantry-aware but not fully quantity-aware | P2 |
| H. Grocery List | Confirmed: GroceryViewModel.kt, GroceryAggregation.kt, PriceCatalog.kt | Purchased state persistence, exact prices, duplicated/aggregated units | P1/P2 |
| I. Meal Logging | Confirmed: MealLoggingPolicyUseCase.kt, ProgressViewModel.kt | No time window, possible rapid logging, misclick, self-report manipulation | P1 |
| J. Progress Tracking | Confirmed: ProgressViewModel.kt, ProgressSummaryUseCase.kt | Must avoid clinical improvement claims; missing/manipulated data | P1 wording |
| K. Calendar / History | Confirmed: ProgressRefinedScreen.kt | Good history support; old months without plan are no-record, not true missed | Mostly addressed |
| L. Notifications | Confirmed: NotificationScheduler.kt, SettingsScreen.kt | Permission, logout/session, duplicate reminders need demo evidence | P2 |
| M. Settings / Account | Confirmed: SettingsScreen.kt | Clear/logout confirmations exist; export/delete not evident | P2/P3 |
| N. Privacy / Terms | Confirmed: LoginScreen.kt, PRIVACY_AND_SECURITY.md | Terms exist; data rights/storage disclosure must be easy to show | P1 docs |
| O. Admin / Maintainability | Confirmed: backend/main.py, backend/database.py | Backend admin exists; Android admin dashboard missing | P1 docs, P3 feature |
| P. Offline-first | Confirmed: DataStore/Encrypted prefs, backend API, Firebase | Offline for saved data, not auth/new generation | P1 wording |
| Q. Navigation | Confirmed: Routes.kt, AppNavHost.kt | Guardrails exist; user guidance may be too subtle | P3 |
| R. UI / Accessibility | Confirmed/inferred: Compose screens/components | Compact phone, contrast, content descriptions, touch targets | P2 |
| S. State Consistency | Confirmed/inferred: repositories/ViewModels | Stale plan/grocery/progress after edits/swaps; cloud/local conflict | P2 |
| T. Documentation / Thesis | Confirmed: README, architecture docs, validation docs, defense docs | Some documents safer than others; final script must match code | P1 |

# 4. Abuse, Misuse, and Manipulation Scenarios

| Scenario | Current Protection | Gap | Risk | Proposed Mitigation | Priority |
| --- | --- | --- | --- | --- | --- |
| User logs all meals without eating them | Date and sequence policy | No verification/time-window | Progress distortion | Use self-reported wording; add confirmation/cooldown | P1 |
| User logs all meals within seconds | Sequence only | No meal-time spacing | Weak adherence evidence | Add optional cooldown or document limitation | P2 |
| User misclicks Mark as Eaten | Some toggle logic exists | Recipe detail undo may be unclear | Incorrect progress | Confirmation plus undo/unlog | P1/P2 |
| User enters fake weight | UI range validation | Cannot prove truthfulness | BMI/progress distortion | Label values as self-reported | P1 wording |
| User sets unrealistic budget | Budget cap in UI | Market variation remains | No feasible/poor plans | Explain no-safe-plan and estimates | P2 |
| User marks grocery bought accidentally | UI state exists | Persistence/undo unclear | Grocery trust issue | Persist purchased state plus undo | P2 |
| User changes profile repeatedly | Profile editable | Old plans may remain | Stale personalization | Regeneration prompt | P2 |
| User uses someone else's Google account | Google Auth only | Identity is account-level | Data mixing | Add account/profile reminder | P3 |
| User offline during plan generation | Saved data works; backend needed | New generation fails | Offline-first challenge | Clear offline error and saved-plan fallback | P1 |
| Old prices mislead budget | Disclaimer exists | Exact numbers still shown | Panel/user trust issue | Ranges or stronger estimate label | P1 |

# 5. Defense Panel Question Risk List

| Risk Topic | Likely Panel Question | Current Weakness | Best Safe Answer | Recommended Evidence Needed |
| --- | --- | --- | --- | --- |
| Meal logging | Can users fake meal completion? | Yes, it is self-reported | The system records self-reported meal adherence, not verified consumption. | MealLoggingPolicyUseCase.kt, ProgressViewModel.kt, demo |
| Time windows | Why can meals be logged anytime? | No time-window logic found | Current version uses today-only and sequence constraints; time windows are future improvement. | Policy code |
| Offline-first | Is the app fully offline? | Auth/backend need internet | Saved plans, grocery, and progress are locally accessible after setup; auth and new generation need internet. | Repositories/docs |
| Algorithm | Is this really MILP? | Backend uses CP-SAT | It uses a MILP-style binary formulation solved through OR-Tools CP-SAT. | meal_planner.py, algorithm doc |
| ML | Is LightGBM part of final decision? | Assistive/optional | ML can rank candidates but cannot override hard constraints. | ML_GUARDRAILS.md |
| Admin | Who updates prices and recipes? | Android dashboard missing | Backend admin/operator endpoints exist; full dashboard is recommended future work. | backend/main.py |
| Prices | Why exact grocery prices? | Market prices vary | They are prototype estimates and the app labels them as guidance. | PriceCatalog.kt, grocery UI |
| Privacy | Do users accept terms? | Terms overlay exists | Users must accept terms/privacy before Google sign-in. | LoginScreen.kt |
| Medical scope | Does it treat PCOS? | Risk if overclaimed | No. It is a wellness decision-support meal planning tool. | README/privacy docs |
| Progress | Does progress mean PCOS improved? | No clinical proof | Progress means logged meal adherence and self-reported reflections. | Progress files/docs |

# 6. Implementation Plan Without Coding Yet

| Fix | Type | Priority | Difficulty | Files Likely Affected | Risk Reduced | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Commit/package official validation state | Documentation/process | P1 | Small | Git/docs/build outputs | Reproducibility | Must happen before expert validation |
| Standardize MILP/CP-SAT wording | Defense wording | P1 | Tiny | README, Chapter 3, slides/scripts | CS credibility | Use one approved phrase |
| Add meal logging confirmation/undo | UI/UX/code | P1/P2 | Small | MealPlanRefinedScreen.kt, RecipeDetailsScreen.kt, ProgressViewModel.kt | Misclick/trust | Minimal high-value fix |
| Persist grocery purchased state | Code fix | P2 | Small/Medium | GroceryViewModel.kt, repository | Reliability | Good validation improvement |
| Add profile-change plan-stale prompt | UI/UX/code | P2 | Small | UserViewModel.kt, meal plan screens | Personalization trust | Avoid silent stale plans |
| Strengthen price estimate/range UI | UI/docs | P1/P2 | Small | GroceryRefinedScreen.kt, docs | Price credibility | Can be wording-only first |
| Clarify pantry limitations | Documentation fix | P1 | Tiny | Chapter 3/defense docs | Maintainability | Pantry-aware is safer |
| Data export/delete documentation | Documentation/future | P2/P3 | Small | Privacy docs/settings docs | Privacy | Implement only if required |
| Accessibility pass | UI/UX | P2 | Small/Medium | Shared components/screens | ISO usability | Check touch targets/content descriptions |
| Admin workflow documentation | Documentation | P1 | Small | README/docs/backend admin guide | Maintainability | Avoid promising Android admin dashboard |

# 7. Quick Wins Before Defense

Prepare an Official Validation Version page with branch, commit, APK/build date, tester device, and build command.

Add a one-page Safe Claims and Unsafe Claims sheet for presenters.

Replace MILP runs offline with backend optimization using OR-Tools CP-SAT and a MILP-style formulation.

Replace completed/eaten claims with marked as eaten and self-reported meal adherence.

Add a short grocery price disclaimer near budget outputs.

Document that price data are prototype estimates and may vary by store, date, and location.

Show terms/privacy acceptance during the demo.

Prepare screenshots of calendar history, offline saved data, route guardrails, and validation forms.

Document backend admin/operator endpoints as the current maintainability path.

Keep manual test cases as a separate completed attachment only; do not regenerate them.

# 8. Do-Not-Implement / Chapter 6 Recommendations

| Recommendation | Why Not Now | Chapter 6 Wording |
| --- | --- | --- |
| Full admin dashboard | Large scope and security burden | Future work may include a secured admin dashboard for recipes, prices, and nutrition updates. |
| Fully offline optimizer | Requires solver/data packaging and testing | Future versions may support complete on-device optimization. |
| Real-time grocery price API | Data availability and regional accuracy issues | Future work may integrate regional price feeds or store APIs. |
| Clinical outcome tracking | Requires medical study design | Future studies may evaluate long-term clinical outcomes with healthcare professionals. |
| OB-GYN portal | Large workflow expansion | Future work may include clinician-facing review tools. |
| Caregiver/family accounts | Privacy and role complexity | Future versions may support consent-based caregiver access. |
| Cooking videos | Content/licensing effort | Future work may include verified external cooking videos. |
| iOS version | Separate development track | Future work may expand to iOS. |
| Advanced ML personalization | Needs data and validation | ML may be expanded only as assistive ranking under deterministic constraints. |
| Automatic medical data import | Privacy and regulatory risk | Future work may explore safe integrations with proper consent and review. |

# 9. Highest-Risk Code Areas to Inspect Later

| File/Class | Why It Matters | What to Inspect | Risk |
| --- | --- | --- | --- |
| MealLoggingPolicyUseCase.kt | Controls log rules | Time, date, sequence, future/past behavior | High |
| ProgressViewModel.kt | Stores logs/check-ins/reflections | Undo, duplicate logs, policy consistency | High |
| MealPlanRepository.kt | Backend auth/generation path | Timeout, fallback, blocking waits, offline errors | High |
| MealPlanViewModel.kt | Active plan lifecycle | Stale plans, no-safe-plan, regeneration | High |
| GroceryViewModel.kt | Grocery persistence | Purchased state, plan replacement, sources | Medium |
| GroceryRefinedScreen.kt | Pantry/price UI | Exact prices, pantry matching, expiry handling | Medium |
| UserViewModel.kt | Profile state | Profile edits and plan invalidation | Medium |
| AuthViewModel.kt / AuthRepository.kt | Login/session | Google failure, offline, logout state | High |
| NotificationScheduler.kt | Reminder reliability | Permission, logout, duplicate alarms | Medium |
| AppNavHost.kt / Routes.kt | Route guardrails | Locked routes, operator/admin access | Medium |
| backend/services/meal_planner.py | Core CS algorithm | Objective, constraints, feasibility fallback | High |
| backend/services/ml_ranker.py | ML assistive role | Ensure no hard constraint override | Medium |
| PriceCatalog.kt | Price estimates | Hardcoded values, ranges, maintainability | Medium |

# 10. Final Prioritized Roadmap

## A. Must fix before validation

Confirm official branch, commit, and build output.

Clean or document all untracked validation files.

Align algorithm, offline-first, and medical-scope wording.

Prepare screenshots, APK/build evidence, validation forms, and branch/commit proof.

Keep completed test cases as attached evidence only.

## B. Must fix before final defense

Standardize CP-SAT/MILP wording in slides and script.

Explain self-reported progress/adherence clearly.

Explain offline-first limits clearly.

Prepare admin/maintainability answer.

Prepare pricing limitation answer.

Prepare privacy/terms/data handling answer.

## C. Should document as limitation

No full Android admin dashboard.

No real-time price API.

No clinical proof of PCOS improvement.

No guaranteed cooking accuracy beyond the recipe dataset.

No full offline plan generation before backend setup.

No caregiver/family account model.

## D. Should recommend in Chapter 6

Admin dashboard.

Verified nutrition dataset expansion.

OB-GYN/clinical validation.

Cooking videos.

iOS support.

Regional price/range updates.

Long-term adherence/outcome study.

Advanced ML personalization under deterministic constraints.

## E. Should ignore for now

Full medical device behavior.

Diagnosis engine.

Blood-test integration.

Hospital/clinic workflow.

Complex role-based family sharing.

Complete rewrite of planner/UI.

# 11. Final Output Notes

Final verdict: PCOSINA has improved substantially and is not merely a CRUD app. The strongest evidence is the two-stage backend planner, local saved data, route guardrails, progress calendar, terms/privacy overlay, grocery/pantry flow, notification controls, and validation documentation. The highest risks are defense wording, self-reported progress trust, offline-first limits, price/admin maintainability, and version-control evidence.

Recommended final defense wording: PCOSINA is an offline-first wellness decision-support Android application for Filipino users managing PCOS-related dietary planning. It supports profile-based meal planning, pantry-aware grocery preparation, budget estimation, self-reported meal adherence, and progress history. New authentication and meal generation require internet/backend access, while saved plans, grocery records, and progress records are locally accessible after setup. The planner uses deterministic filtering and a MILP-style optimization formulation solved through backend OR-Tools CP-SAT, with ML only as optional assistive ranking that cannot override hard constraints.